CHANGE MANAGEMENT PLAN

Managing Scope, Schedule and Cost Changes

Sikhana Seekho · sikhanaseekho.com · Free Project Management Templates · Updated 2026

| Project Title | [Name] |
| --- | --- |
| PM | [Name] |
| Date | [Date] |
| Version | 1.0 |

# 1. Purpose and Scope

This document defines the process for identifying, evaluating, approving and implementing changes to the project scope, schedule, cost or quality baselines.

# 2. Change Control Process

Step 1 — Identify Change: Any stakeholder may raise a potential change by completing a Change Request Form.

Step 2 — Log and Assess: The PM logs the change in the change register and conducts an impact assessment covering cost, schedule, scope and quality.

Step 3 — Evaluate and Prioritise: The Change Control Board (CCB) reviews the impact assessment.

Step 4 — Approve or Reject: The CCB approves, rejects or defers the change. All decisions are documented.

Step 5 — Implement: Approved changes are incorporated into the project plan, baseline updated and stakeholders notified.

Step 6 — Close: The change is marked complete once implemented and verified.

# 3. Change Control Board (CCB)

| CCB Chair | [Name / Title] |
| --- | --- |
| PM Representative | [Name] |
| Sponsor Representative | [Name] |
| Technical Authority | [Name] |
| Finance Authority | [Name] |
| Meeting Cadence | [Weekly / Bi-weekly / Ad hoc] |

# 4. Approval Thresholds

| PM Authority (no CCB) | Changes ≤ [X] days schedule / ≤ [$X] cost |
| --- | --- |
| CCB Authority | Changes ≤ [X] days / ≤ [$X] |
| Sponsor Required | > [X] days or > [$X] cost impact |
| Board / Executive | Changes affecting strategic scope or budget |

# 5. Change Request Form Fields

CR ID and date

Change description and business justification

Impact on scope, schedule and cost

Risk implications

Recommended decision

Approver sign-off

# 6. Change Register

All change requests are logged in the Change Register with: CR ID, date, description, category, status, impact, decision and date closed. The register is maintained by the PM and reviewed at each CCB meeting.